Kanban and Lean Principles

Kanban:

1. Introduction to Kanban

Kanban is a visual workflow management method used in Agile and Lean practices to manage, visualize, and improve the flow of work. The word Kanban comes from Japanese, meaning "visual card" or "signboard".

Kanban helps teams deliver work continuously by limiting work-in-progress and improving efficiency.

2. Purpose of Kanban

The main goals of Kanban are:

- To visualize work clearly

- To manage workflow efficiently

- To limit Work In Progress (WIP)

- To improve delivery speed and quality

- To support continuous improvement

3. Key Components of Kanban

3.1 Kanban Board

A Kanban board visually represents work stages using columns such as:

- To Do

- In Progress

- Testing

- Done

Each task is represented as a card that moves across columns.

3.2 Work In Progress (WIP) Limits

WIP limits restrict the number of tasks in a stage, preventing overload and bottlenecks.

4. Core Kanban Principles

Kanban is based on the following principles:

- Visualize the workflow

- Limit Work In Progress (WIP)

- Manage flow

- Make process policies explicit

- Implement feedback loops

- Improve collaboratively and evolve experimentally

5. Benefits of Kanban

- Improves visibility and transparency

- Reduces multitasking and delays

- Enables continuous delivery

- Easy to adopt without major process changes

- Improves predictability

6. Real-World Example (Kanban)

In a software support team, issues are tracked on a Kanban board. WIP limits ensure developers focus on fewer tasks, resulting in faster issue resolution.

Part B: Lean Principles

7. Introduction to Lean

Lean is a management philosophy focused on maximizing customer value while minimizing waste. Lean principles originated from the Toyota Production System and are widely applied in software development, manufacturing, and service industries.

8. What is Waste in Lean?

Lean identifies seven types of waste (Muda):

- Overproduction

- Waiting

- Transportation

- Over-processing

- Inventory

- Motion

- Defects

In software development, waste may include unused features, delays, and rework.

9. The Five Lean Principles

9.1 Identify Value

Understand what adds value from the customer’s perspective.

9.2 Map the Value Stream

Analyze all steps involved in delivering value and eliminate non-value activities.

9.3 Create Flow

Ensure work progresses smoothly without interruptions or bottlenecks.

9.4 Establish Pull

Produce work only when there is demand, not in advance.

9.5 Pursue Perfection

Continuously improve processes to achieve higher quality and efficiency.

10. Benefits of Lean Principles

- Reduces waste and cost

- Improves quality and efficiency

- Faster delivery to customers

- Better use of resources

- Encourages continuous improvement culture

11. Relationship Between Kanban and Lean

- Kanban is a tool/method used to implement Lean thinking

- Lean provides the philosophy, Kanban provides execution

- Both focus on flow, efficiency, and continuous improvement

12. Conclusion

Kanban and Lean principles together help organizations improve productivity, reduce waste, and deliver value continuously. They are widely used in Agile environments to enhance workflow management and operational excellence.

One-line Summary: Kanban visualizes and manages work flow, while Lean principles focus on eliminating waste and maximizing customer value.